# Student Portfolio Website — Future Improvements & Action Plan

Prepared for: Bali
Project: Department Student Portfolio Website
Date: 2025-09-24

## Purpose

This document lists recommended future improvements for the live Student Portfolio Website and a pragmatic action plan to implement them. Use it as a checklist roadmap when you decide to iterate on the product.

## Quick Wins (High priority, low effort)

1. Sentry integration (Frontend + Backend) — Add error monitoring to capture runtime exceptions and deploy-time issues. Estimated effort: 1–2 hours.

2. Render health checks & alerts — Configure health check endpoints and enable Render notifications (email/Slack). Estimated effort: 30–60 minutes.

3. CORS & Cookie flags review — Ensure Access-Control-Allow-Credentials=true, Secure=True, HttpOnly, SameSite=None for production cookies. Estimated effort: 30–60 minutes.

## Security Hardening (Must-have)

• Ensure authentication tokens use secure, httpOnly cookies. Verify refresh token lifecycle and rotation.
• Set strict CORS whitelist to only your frontend origin(s).
• Add rate-limiting to auth endpoints (e.g., express-rate-limit).
• Apply Helmet middleware and strong CSP headers.
• Review Supabase RLS policies and least-privilege access for storage.
Estimated effort: 4–8 hours.

## Monitoring, Logging & Observability

• Integrate Sentry for error reporting (frontend + backend).
• Add structured logs on the backend (JSON logs) and integrate with a log sink if available.
• Add basic analytics (PostHog or Google Analytics) to measure visitor behavior and search usage.
Estimated effort: 2–4 hours.

## Performance & CDN

• Serve frontend as a static site (Render Static Site) with optimal cache-control headers.
• Optimize images (responsive sizes, lazy-loading) and use Supabase storage signed URLs.
• Use gzip/brotli compression for API responses.
Estimated effort: 3–6 hours.

## Backups & Migrations

• Confirm Supabase automated backup policies and export schedule.
• Add a migration strategy (use pg-migrate, prisma migrate, or simple SQL migration scripts).
• Export a periodic dump of storage metadata and files if needed.
Estimated effort: 2–4 hours.

## CI/CD & DevOps

• Create GitHub Actions workflow: run tests → build → deploy to Render.
• Add a job to run database migrations before deployment if needed.
Estimated effort: 3–6 hours.

## Testing Plan

• Unit tests for backend routes (Jest + Supertest).
• Integration tests for auth and project CRUD flows.
• E2E tests (Cypress) for critical user journeys: sign up, sign in, upload project, search.
Estimated effort: 8–16 hours (iterative).

## Admin UX Improvements (Nice-to-have)

• Bulk actions for admin (suspend multiple users, delete multiple projects).
• Export CSV/Excel of student profiles/projects.
• Audit log of admin actions for transparency.
Estimated effort: 4–8 hours.

## SEO & Accessibility

• Add meta tags and Open Graph previews for projects and profile pages.
• Generate sitemap.xml and robots.txt.
• Accessibility checks (contrast, keyboard nav, aria labels).
Estimated effort: 3–6 hours.

## Priority Roadmap (Suggested)

Phase A (Next week): Quick wins + CORS/cookie review + Sentry + Render health checks.
Phase B (Next month): Monitoring + backups + CI/CD + basic testing.
Phase C (2–3 months): Admin UX, performance tuning, SEO & accessibility, migration strategy.

## Mobile App: High-level Plan

Recommendation: Flutter is an excellent choice — it provides fast UI development, consistent cross-platform
look-and-feel, and great performance. Supabase has official Flutter SDKs, making integration straightforward.
Alternative: React Native if you prefer reusing React knowledge and JavaScript, but note that Flutter
often gives smoother UI/animation and easier UI parity between Android/iOS.

Mobile app steps:
1. Decide framework (Flutter recommended).
2. Create app skeleton and connect Supabase Auth + Storage.
3. Reuse API or implement direct Supabase access from app (Auth via Supabase recommended).
4. Implement offline-friendly caching for project lists (optional).
5. Implement push notifications (Firebase / Supabase notificiations).
6. Prepare CI for builds and Play Store / App Store publishing.

## Contacts & Resources

• Supabase docs: https://supabase.com/docs
• Render docs: https://render.com/docs
• Sentry docs: https://sentry.io
• Flutter docs: https://flutter.dev/docs

## Notes

This document is designed as a living checklist. Priorities and estimated effort are rough; adjust
them according to team availability and real-world testing.